SCOPE OF WORK

Furniture E-Commerce Platform

Next.js + Headless CMS

Prepared by: Infinititech Partners

Date: February 2026

Version 1.0 — Confidential

PART 1

DETAILED FEATURE LIST

# 1. Product Catalog & Taxonomy

A comprehensive, multi-level product catalog designed for furniture retail, inspired by leading furniture marketplaces.

### Core Structure

- Multi-level categories (e.g., Living Room → Sofas → Sectional Sofas)

- Category metadata: SEO title, description, schema markup

- Banner image / lifestyle photography per category

- Category ordering, visibility control, and seasonal highlighting

- Category-specific dynamic filters (material, color, size, price range)

### Product Types

- Simple products (single-variant items: accent chairs, coffee tables)

- Variable products with configurable options:

  - Size / dimensions (2-seater, 3-seater, L-shaped)

  - Material & finish (oak, walnut, fabric, leather)

  - Color / upholstery selection

- Made-to-order / custom furniture with:

  - Lead time estimates

  - Custom dimension inputs

  - Material & fabric swatch selection

  - Delivery zone restrictions

- Accessories & add-ons (cushions, throws, assembly kits)

- Digital/service SKUs for future-proofing (design consultations, warranties)

### Product Attributes

- Custom attribute builder (admin-defined per category)

- Attribute-based faceted filtering

- Variant-wise inventory tracking (per size, color, material)

- Media gallery: multiple images + 360° views + video

- Dimension diagrams and room-scale reference images

- Product FAQs and care instructions per SKU

- Related, cross-sell, and “Complete the Look” product suggestions

# 2. Inventory & Stock Management

Enterprise-grade inventory management exceeding standard WooCommerce capabilities.

- Central inventory dashboard with real-time stock overview

- Variant-level stock tracking (per size, color, material combination)

- Low-stock and critical-stock alerts (email + dashboard notifications)

- Out-of-stock rules per product:

  - Hide product from storefront

  - Allow backorder with estimated delivery date

  - Show “Notify Me When Available”

- Batch stock updates via CSV import and admin UI

- Pre-order management for upcoming collections

- Warehouse / showroom location tagging (multi-location support)

- Stock reservation for items in active carts (configurable timeout)

# 3. Cart, Checkout & Orders

### Cart

- Persistent cart (guest + logged-in users)

- Server-side cart synchronization

- Real-time coupon preview and validation

- Shipping cost estimation within cart

- Assembly service add-on option at cart level

### Checkout

- Guest checkout with optional account creation

- Razorpay integration (Sandbox & Live modes)

  - UPI, credit/debit cards, netbanking, EMI options

- Address validation and pincode serviceability check

- COD toggle (admin-controlled, zone-based)

- Preferred delivery date/slot selection

- White-glove delivery & assembly service selection

### Orders

- Full order lifecycle management:

  - Pending → Paid → Processing → Shipped → Out for Delivery → Delivered → Closed

- Partial fulfillment for multi-item orders

- Internal and customer-visible order notes

- Automated invoice and packing slip generation (GST-compliant)

- Refund processing (manual + Razorpay sync)

- Failed payment recovery with automated reminders

- Return & exchange workflow with reason tracking

# 4. CMS — Admin Panel

The admin panel is the backbone of the platform. It must be intuitive enough for non-technical staff while powerful enough to manage every aspect of the store.

### Content Management

- Pages: home, about, showroom locator, blog, buying guides, FAQs

- Drag-based section builder (hero banners, product grids, carousels, testimonials, CTAs)

- Rich text editor with media blocks

- SEO controls per page (meta title, description, canonical URL)

### Store Management

- Products, categories, attributes, and collections

- Inventory management

- Order processing and fulfillment

- Customer management and communication

- Coupons, promotions, and sale events

- Tax rules and GST configuration

- Shipping rules (zone-based, weight-based, value-based)

### CMS Power Features

- Role-based access control (Admin, Store Manager, Content Editor, Operations)

- Draft / review / publish workflow

- Revision history with rollback capability

- Live preview mode (Next.js ISR compatible)

- Environment toggles (sandbox / production)

# 5. Promotions, Pricing & Loyalty

- Flexible coupon engine:

  - Percentage or flat discount

  - Category-specific or product-specific

  - Minimum cart value requirement

  - Expiry dates and usage limits

- Flash sales and limited-time offers

- Product-level and collection-level discounts

- First-time buyer welcome offers

- Bundle pricing (“Complete Living Room Set” deals)

- Abandoned cart recovery (email + webhook-based)

- Loyalty / rewards points system (future module)

- Referral program infrastructure (future module)

# 6. Customer Accounts & Engagement

- User profiles with preferences

- Multiple saved addresses (home, office, etc.)

- Complete order history with reorder capability

- Wishlist / saved items

- Recently viewed products

- Product reviews and ratings with photo uploads

- Review moderation queue for admin

- Email notification system:

  - Order status updates

  - Back-in-stock alerts

  - Promotional campaigns

  - Delivery reminders and post-delivery feedback requests

# 7. Search, Performance & SEO

### Search

- Full-text search engine (Meilisearch / OpenSearch)

- Autocomplete with typo tolerance

- Filtered and faceted search results

- Visual search results with product thumbnails

### SEO

- Dynamic meta tags per page and product

- OpenGraph tags for social sharing

- JSON-LD structured data (Product, BreadcrumbList, Organization)

- Canonical URLs and sitemap generation

### Performance

- Next.js Image optimization

- Incremental Static Regeneration (ISR) + edge caching

- Core Web Vitals optimization (LCP, FID, CLS targets)

- Lazy loading for images and heavy components

# 8. Frontend UI / UX

### Technology & Visual Stack

- Next.js (App Router)

- shadcn/ui component library

- Tailwind CSS for utility-first styling

- Framer Motion for smooth page transitions and micro-interactions

- Three.js / WebGL showroom experience with:

  - Interactive 3D product viewer for select hero pieces

  - Toggleable for low-end devices

  - Lazy-loaded for performance

### Design Direction

- Warm, modern color palette (natural wood tones, warm neutrals, accent colors)

- Mobile-first responsive design

- Accessibility compliance (WCAG 2.1 AA)

- Lifestyle imagery integration throughout

- Room inspiration galleries with shoppable product tags

# 9. Security & Compliance

- Secure authentication (JWT + refresh tokens)

- Admin panel IP restriction and 2FA

- API rate limiting and throttling

- CSRF and XSS protection

- Strict environment separation (dev / staging / production)

- Comprehensive audit logs for admin actions

- Razorpay webhook signature verification

- Data encryption at rest and in transit

# 10. Analytics & Integrations

- Google Analytics 4 (GA4) with enhanced e-commerce events

- Facebook Pixel / Meta Conversions API (optional)

- Admin sales dashboard with key metrics

- Conversion funnel tracking (browse → cart → checkout → purchase)

- Exportable reports (CSV / PDF)

- Google Search Console integration

PART 2

STATEMENT OF WORK

# Project Objective

Design and develop a full-scale furniture e-commerce platform with a custom headless CMS, built entirely on Next.js, capable of managing products (including configurable and made-to-order items), orders, customers, content, and payments with robustness comparable to or exceeding WooCommerce.

# Scope of Work

## Phase 1 — Discovery & Architecture

- Analyze furniture category and taxonomy structure (reference leading furniture e-commerce sites)

- Finalize information architecture and user journey maps

- Define CMS data models and relationships

- Design performance and caching strategy

- Establish product configuration logic (variants, custom orders)

Deliverables:

- Final sitemap and navigation architecture

- Data model schema documentation

- Technical architecture diagram

- Product configuration specification

## Phase 2 — UI/UX Design

- Develop brand-aligned design system (warm, modern furniture aesthetic)

- Desktop + tablet + mobile wireframes

- Homepage with lifestyle imagery and interactive product showcase

- Admin panel UX design

- Checkout flow optimization with assembly/delivery options

- Product detail page with 360° view and room visualization

Deliverables:

- Complete UI design system

- Component library definitions

- Animation and interaction specifications

- Responsive breakpoint designs

## Phase 3 — Frontend Development

- Next.js storefront implementation

- CMS admin interface build

- Cart and checkout flow development

- SEO implementation (meta, schema, sitemaps)

- 3D product viewer and animation integration

- Responsive design implementation across all breakpoints

## Phase 4 — Backend & CMS Development

- Headless CMS API development (Next.js API routes)

- Product, order, and user management services

- Inventory engine with variant-level tracking

- Coupon, pricing, and bundle logic

- Razorpay payment gateway integration (sandbox + live)

- Email notification service

- Search engine integration (Meilisearch / OpenSearch)

## Phase 5 — Testing & QA

- End-to-end functional testing

- Payment flow testing (all methods)

- CMS stress testing and load testing

- Performance benchmarking against Core Web Vitals targets

- Security audit and penetration testing

- Cross-browser and cross-device testing

- Accessibility testing (WCAG 2.1 AA)

## Phase 6 — Deployment & Handover

- Production environment setup and configuration

- Production build optimization and deployment

- Admin training documentation and video walkthroughs

- API documentation

- 30-day post-launch support and bug fixes

# Technology Stack

| Layer | Technologies |
| --- | --- |
| Frontend | Next.js (App Router), React, Tailwind CSS, shadcn/ui, Framer Motion, Three.js |
| Backend | Next.js API Routes, Node.js, PostgreSQL, Prisma ORM, Redis (cache/session), Razorpay SDK |
| Search | Meilisearch / OpenSearch |
| Infrastructure | Vercel / Edge-ready hosting, CDN, Object Storage (product images & media) |
| Analytics | Google Analytics 4, Meta Pixel (optional) |

# Success Criteria

| # | Criterion | Target / Measure |
| --- | --- | --- |
| 1 | CMS Usability | Non-technical staff can manage entire store without code |
| 2 | Checkout Experience | Seamless sandbox-to-live payment switch; < 3 steps to purchase |
| 3 | Page Performance | Page load under 2 seconds on standard connections |
| 4 | Product Configuration | Admin can create variable and custom products with all options |
| 5 | Mobile Experience | Fully responsive, touch-optimized across all device sizes |
| 6 | Scalability | Architecture supports multi-warehouse, multi-location expansion |